# MEVS Platform Performance Optimization Plan

## Executive Summary

The MEVS platform is experiencing a situation where pages load quickly, but business data takes a significant amount of time to appear. This indicates that the frontend UI rendering is functioning correctly, while bottlenecks exist within the data retrieval layer, database execution layer, or network communication between React Query and Supabase.

The objective of this document is to identify the most likely root causes and define a structured remediation plan to improve platform responsiveness, scalability, and user experience.

# Issue 1: Row Level Security (RLS) Policy Overhead

## Current Risk

The platform contains advanced Row Level Security policies that may be executing subqueries for every row returned from the database.

Example:

- User opens Inventory page

- Query returns 10,000 rows

- RLS policy performs additional validation for each row

This creates significant database overhead.

## Solution

### Immediate Actions

- Audit all RLS policies.

- Identify policies using:

  - EXISTS()

  - IN()

  - JOIN operations

  - Nested subqueries

- Move Organization ID and User Role into JWT claims.

- Replace table lookups inside policies with JWT-based validation.

### Expected Result

- 50%–90% reduction in query execution time.

- Lower database CPU consumption.

- Better scalability as customer data grows.

# Issue 2: Missing Database Indexes

## Current Risk

Many application queries filter records by:

- organization_id

- branch_id

- supplier_id

- recipe_id

- invoice_id

Without proper indexing, PostgreSQL performs full table scans.

## Solution

### Create Indexes On

Invoices:

- organization_id

- branch_id

- created_at

Inventory:

- organization_id

- branch_id

- ingredient_id

Recipes:

- organization_id

Purchase Orders:

- organization_id

- supplier_id

Waste Logs:

- organization_id

- branch_id

### Create Composite Indexes

Examples:

(organization_id, branch_id)

(organization_id, created_at)

(branch_id, created_at)

### Validation

Run EXPLAIN ANALYZE on slow queries and ensure:

Target:

- Index Scan

Avoid:

- Sequential Scan (Seq Scan)

### Expected Result

- 10x to 100x faster database lookups.

- Reduced database load.

- Improved dashboard performance.

# Issue 3: N+1 Query Architecture

## Current Risk

The frontend may be triggering multiple dependent API calls.

Example:

- Load invoices.

- Fetch supplier for each invoice.

- Fetch branch for each supplier.

Result:

- 1 page request becomes 50–100 requests.

## Solution

### Replace Multiple Requests With Joined Queries

Fetch related data in a single query using Supabase relationships.

Examples:

- Invoices + Vendors

- Inventory + Ingredients

- Purchase Orders + Suppliers

### React Query Improvements

Avoid:

- useQuery inside loops

- useQuery inside repeated card components

Instead:

- Fetch all required data in a parent component.

- Pass data to children through props.

### Expected Result

- 70%–95% reduction in API requests.

- Faster dashboard rendering.

- Lower network traffic.

# Issue 4: Query Waterfalls

## Current Risk

Several React Query requests may be waiting on previous requests before executing.

Example:

User Profile ↓ Organization ↓ Inventory ↓ Invoices

Each query introduces additional delay.

## Solution

### Parallel Query Execution

Execute independent requests simultaneously.

Examples:

- Inventory

- Invoices

- Recipes

- Waste Logs

should load together rather than sequentially.

### Dashboard Aggregation Endpoint

Create a single dashboard service or RPC that returns:

- Sales Summary

- Inventory Summary

- Waste Summary

- Recipe Summary

in one request.

### Expected Result

- 2x–5x faster page load.

- Better perceived performance.

# Issue 5: Large Payload Transfers

## Current Risk

Several pages may be loading entire tables instead of only the required records.

Problems include:

- Large JSON responses

- Increased network transfer time

- Browser parsing delays

- Memory consumption

## Solution

### Implement Pagination

Use server-side pagination.

Examples:

- 25 records per page

- 50 records per page

depending on module requirements.

### Remove SELECT *

Only request fields required by the UI.

Example:

Request:

- id

- name

- quantity

Avoid loading:

- audit logs

- metadata

- unused columns

### Infinite Scrolling

For large datasets:

- Inventory

- Invoices

- Purchase Orders

Load data incrementally.

### Expected Result

- Smaller payloads.

- Faster API responses.

- Better browser performance.

# Issue 6: Dashboard Aggregation Bottlenecks

## Current Risk

Dashboard widgets may be recalculating:

- Total Sales

- Invoice Counts

- Food Cost

- Waste Cost

- Inventory Value

every time a user opens the dashboard.

As transaction volume grows, dashboard performance will degrade.

## Solution

### Create Materialized Views

Pre-calculate dashboard metrics.

Examples:

- Daily Sales Summary

- Inventory Valuation

- Food Cost Summary

- Waste Analysis

### Refresh Strategy

Refresh:

- Every 5 minutes

- After invoice creation

- After inventory updates

### Expected Result

- Near-instant dashboard loading.

- Reduced database workload.

# Monitoring & Diagnostics Plan

## Frontend Monitoring

Review:

- React Query DevTools

- Browser Network Tab

- API request count

Target:

- Less than 10 requests per page load

## Backend Monitoring

Enable monitoring for:

- Slow Queries

- Query Duration

- Database CPU Usage

- RLS Execution Cost

Target:

- Queries under 200ms

## Database Monitoring

Monthly review:

- Missing indexes

- Unused indexes

- Large tables

- Query execution plans

# Priority Implementation Roadmap

## Phase 1 – Critical (Immediate)

- Audit all RLS policies.

- Remove recursive and expensive policies.

- Move organization validation into JWT claims.

Expected Gain: 50%–90% performance improvement.

## Phase 2 – Database Optimization

- Run EXPLAIN ANALYZE.

- Add missing indexes.

- Add composite indexes.

Expected Gain: 10x–100x faster database execution.

## Phase 3 – Frontend Optimization

- Remove N+1 queries.

- Implement joined queries.

- Reduce API request volume.

Expected Gain: 70%–95% fewer requests.

## Phase 4 – Dashboard Optimization

- Eliminate query waterfalls.

- Introduce dashboard RPC endpoints.

- Execute queries in parallel.

Expected Gain: 2x–5x faster dashboard loading.

## Phase 5 – Scalability Improvements

- Pagination on all large tables.

- Remove SELECT * statements.

- Introduce materialized views.

Expected Gain: Long-term scalability and stable performance.

# Expected Outcome

After implementing the above optimizations, the MEVS platform should achieve:

- Faster dashboard loading.

- Faster inventory management.

- Faster invoice retrieval.

- Lower database CPU utilization.

- Reduced network traffic.

- Improved scalability for enterprise customers.

- Better overall user experience.

The highest priority areas are RLS optimization, database indexing, and elimination of N+1 queries, as these are the most common causes of slow data loading in Supabase-based SaaS platforms.