# EdgeOps SaaS Platform – Browser Compatibility & Launch Readiness Checklist

## Objective

Before launching EdgeOps to customers, ensure the platform works consistently across all major browsers and devices while maintaining security, performance, compliance, and reliability.

Supported browsers should include:

- Google Chrome

- Microsoft Edge

- Mozilla Firefox

- Safari (macOS)

- Safari (iPhone/iPad)

- Chrome Mobile (Android)

# 1. SSL & Security Requirements

## SSL Certificate

Ensure HTTPS is enabled across the entire application.

### Verify

- SSL certificate installed

- Automatic SSL renewal enabled

- HTTP redirects to HTTPS

- No mixed-content warnings

### Test

http://edgeops.com

Should automatically redirect to:

https://edgeops.com

## Security Headers

Configure security headers:

Content-Security-Policy
Strict-Transport-Security
X-Frame-Options
X-Content-Type-Options
Referrer-Policy
Permissions-Policy

### Benefits

- Prevent clickjacking

- Reduce XSS attacks

- Improve browser security

# 2. Browser Compatibility Testing

## Desktop Browsers

Test all critical workflows on:

- Chrome (latest)

- Edge (latest)

- Firefox (latest)

- Safari (latest)

### Validate

- Login

- Logout

- Password reset

- Organization switching

- Brand switching

- Location switching

- Dashboard loading

- Reports

- Forms

- Tables

- Filters

- Notifications

## Mobile Browsers

Test on:

### Android

- Chrome

### iPhone

- Safari

- Chrome

### Validate

- Responsive layouts

- Menus

- Dropdowns

- Modals

- Scrolling

- Data tables

- Login flow

# 3. Authentication & Session Management

## Verify Login Flow

### Test Cases

- Login success

- Invalid credentials

- Password reset

- Session expiry

- Logout

- Refresh page

- Browser back button

## Session Persistence

Verify:

Login
→ Refresh
→ Session remains active

Verify:

Logout
→ Refresh
→ User remains logged out

## Multi-Tab Handling

Test:

Tab 1 → Login
Tab 2 → Open application

Verify session sync.

Test:

Tab 1 → Logout
Tab 2 → Refresh

User should be logged out.

# 4. Role-Based Access Control (RBAC)

Verify every role.

### Example

#### Platform Admin

Can access:

All organizations
All brands
All locations

#### Organization Owner

Can access:

Own organization
Own brands
Own locations

#### Brand Manager

Can access:

Assigned brands only

#### Location Manager

Can access:

Assigned locations only

## URL Security Testing

Attempt manual access.

Example:

/dashboard
/admin
/organizations
/settings

Verify unauthorized users cannot access restricted pages.

# 5. Supabase Security Verification

## RLS Policies

Verify Row Level Security is enabled.

For every table:

organizations
brands
locations
users
reports
orders
analytics

Confirm:

RLS Enabled

## Data Isolation

Verify:

Organization A cannot view Organization B data.

Test:

User A

cannot access:

User B records

through:

- UI

- API

- Direct URL manipulation

# 6. API Security

Verify all APIs require authentication.

### Check

Authorization Header
JWT Validation

## Rate Limiting

Implement:

Login requests
Password reset
API endpoints

To prevent:

- Brute-force attacks

- API abuse

# 7. Browser Permissions

Only request permissions when required.

## Notification Permission

Request only if:

Real-time alerts
System notifications

are used.

## Camera Permission

Request only if:

QR scanning
Photo uploads

are required.

## Location Permission

Request only if:

Location tracking
Store proximity features

are required.

## Microphone Permission

Request only if:

Voice features
Voice notes

exist.

# 8. Cookie & Privacy Compliance

## Cookie Banner

Required if storing:

- Authentication cookies

- Analytics cookies

- Marketing cookies

## Privacy Policy

Publish:

/privacy

Include:

- Data collection

- Data storage

- User rights

- Contact information

## Terms of Service

Publish:

/terms

Include:

- Usage rules

- Subscription terms

- Cancellation policies

# 9. Performance Optimization

## Lighthouse Testing

Target:

Performance > 90
Accessibility > 90
Best Practices > 90
SEO > 90

## Verify

- Lazy loading

- Image optimization

- Code splitting

- Bundle optimization

- CDN delivery

# 10. Error Monitoring

Implement:

### Frontend

- JavaScript error tracking

### Backend

- API error logging

- Database error logging

Recommended tools:

- Sentry

- LogRocket

- Datadog

# 11. SEO & Public Website

For Landing Page:

### Verify

- Meta titles

- Meta descriptions

- Open Graph tags

- Sitemap.xml

- Robots.txt

# 12. Backup & Disaster Recovery

Verify:

### Database Backups

- Daily backups

- Restore testing

### Application Backups

- Configuration backup

- Environment variable backup

# 13. Email Configuration

Verify:

- Signup emails

- Password reset emails

- Invitation emails

- Verification emails

### Check

- Gmail

- Outlook

- Yahoo

for spam filtering issues.

# 14. Monitoring & Alerts

Monitor:

- Application uptime

- Database health

- API latency

- Authentication failures

- Failed payments

Recommended:

- UptimeRobot

- Better Stack

- Datadog

# 15. Production Launch Sign-Off Checklist

## Security

- SSL enabled

- RLS verified

- API security verified

- RBAC tested

## Functionality

- Login tested

- Logout tested

- Password reset tested

- Multi-organization tested

- Multi-brand tested

- Multi-location tested

## Compatibility

- Chrome tested

- Edge tested

- Firefox tested

- Safari tested

- Android tested

- iPhone tested

## Performance

- Lighthouse completed

- Error monitoring enabled

- Backup strategy verified

## Compliance

- Privacy Policy published

- Terms of Service published

- Cookie consent implemented

# Recommended EdgeOps Go-Live Criteria

Do not launch until:

✅ All critical workflows pass testing

✅ All RLS policies are verified

✅ Cross-browser testing is completed

✅ Error monitoring is active

✅ Backup and recovery procedures are tested

✅ Privacy and legal pages are published

✅ Production environment is fully secured

Only after completing these checks should EdgeOps be considered production-ready for public customer usage.